ISM 2022w

Group Number : 07
Name	Role	Contact Information
Ahmad Saigol	Technical Expert/Programmer	ahmad.saigol@tuhh.de
Joel Romero	Leader/Programmer	joel.romero.munoz@tuhh.de

Milestones
Name of the milestone	Target date	Status
Phase 1 & 2 - Literature Review	-	Done
Phase 1 - Pre-processing	-	Done
Phase 1 - Feature extraction	-	Done
Phase 1 - Evaluation/Classification	-	Done
Phase 2 - Pre-processing	-	Done
Phase 2 - Data Loading	-	Done
Phase 2 - Transfer learning/Architecture	-	Done
Phase 2 - Training neural network	-	Done

What was planned?
Task	Person Incharge	Target date	Status
Pre-processing	Ahmad Saigol	26.12.2022	Done
Transfer learning/Architecture	Joel Romero	09.01.2023	Done

What tasks are ongoing?
Task	Person Incharge	Target date	Status
Training neuronal network	Everyone	19.01.23	In Progress - Testing

What tasks will be done in the future?
Task	Person Incharge		Target date	Status
Training neural network	Ahmad Saigol		20.01.2023	In Progress

Miscellaneous
The pretrained models ResNet 18 and Mobilenet V2 are being tested for binary and multiclass classification. / For handling noisy test data, data augmentation is being applied on the fly.